# Implementation Team OS — User Guide

# 1. Introduction

The Implementation Team OS is the operating system for Temenos Transact implementation programmes. It provides a structured, stage-gated delivery framework that tracks programmes through an 8-stage lifecycle, captures contribution value for Steering Committee audiences, and delivers rich artefact templates for every major programme deliverable.

The system is designed around BIAN (Banking Industry Architecture Network) alignment principles, mapping each lifecycle stage to BIAN service domains and ensuring that deliverables follow industry-standard patterns for banking transformation programmes.

## BIAN Alignment

The 8-stage lifecycle maps to BIAN service domains as follows: Discovery aligns to Strategic Planning, Fit-Gap to Service Domain Analysis, Solution Architecture to Service Operation Design, Build & Configure to Service Operation Implementation, Testing to Service Quality Assurance, Data Migration to Service Data Management, Cutover to Service Transition, and Hypercare to Service Operations Management.

## Lifecycle Overview

| Stage | Name | Gate | Key Activities | Primary Artefacts |
| --- | --- | --- | --- | --- |
| 1 | Discovery | Scope confirmed | Stakeholder interviews, current-state analysis | Target-State Architecture |
| 2 | Fit-Gap & Process Design | All modules assessed | Fit-gap workshops, scoring, budget setup | Fit-Gap Register, Data Quality Scorecard |
| 3 | Solution Architecture | Architecture approved | ADRs, integration design, test strategy | ADRs, Integration Map, Test Strategy |
| 4 | Build & Configure | Code complete | Module config, customisation, integration build | All artefacts updated |
| 5 | Testing | UAT sign-off | Unit → Integration → SIT/Perf → UAT | Test Strategy & KPI Dashboard |
| 6 | Data Migration | Rehearsal 2 passed | Profiling, cleansing, mapping, rehearsals | Data Quality Scorecard |
| 7 | Cutover | Go-live complete | Runbook execution, go/no-go, war room | Cutover Runbook |
| 8 | Hypercare | Steady state | Stabilisation, knowledge transfer, handover | Post-Go-Live Operating Model |

# 2. AI Agent Capabilities

The Implementation Team OS deploys 11 specialised AI agents, each mapped to a core competency. Agents own specific artefact folders and are active during defined lifecycle stages. Each agent will be workshopped individually with full skills, scope, inputs, outputs, and examples.

## Agent Registry

| # | Agent | Codename | Competency | Active Stages | Key Deliverables |
| --- | --- | --- | --- | --- | --- |
| 1 | design-authority | Architect Agent | Target-State Architecture & ADRs | 3, 4, 5, 6 | ADRs, capability map, component model, security architecture |
| 2 | integration-architect | Integration Agent | RESTful & Event-Driven Integration | 3, 4, 5 | Integration register, API/event contracts, SLA matrix |
| 3 | test-strategist | Quality Agent | Acceptance Criteria & Evaluations | 3, 5 | Test strategy, KPI dashboard, defect taxonomy |
| 4 | integration-orchestrator | Orchestration Agent | Stakeholder & Vendor Orchestration | All | Stakeholder maps, comms plans, vendor management |
| 5 | fit-gap-analyst | Governance Agent | Fit-Gap & Customisation Governance | 2, 3, 4 | Fit-gap register, customisation budget, module assessments |
| 6 | programme-governance | Programme Agent | Programme Structuring & Agile at Scale | All | Charter, cadences, RAID, DORA metrics, roadmap |
| 7 | data-migration-lead | Data Agent | Data Migration & Quality Assurance | 2, 5, 6 | Quality scorecard, mapping specs, rehearsal results |
| 8 | process-analyst | Process Agent | Business Process Alignment & Redesign | 1, 2, 3 | Process flows, BPMN diagrams, fit-gap linkage |
| 9 | operating-model | Operating Model Agent | Post-Transformation Operating Model | 3, 8 | Support tiers, incident mgmt, hypercare plan |
| 10 | cutover-manager | Cutover Agent | Programme Structuring (Cutover) | 5, 6, 7 | Runbook, go/no-go, rehearsal log, checklist |
| 11 | dashboard-reporting | Reporting Agent | Implementation KPIs & Reporting | All | Programme dashboards, exec summaries, health scores |

## Agent Collaboration Model

Agents hand off between stages: process-analyst feeds fit-gap-analyst in Stage 2; fit-gap-analyst feeds design-authority and integration-architect in Stage 3; design-authority governs customisation decisions through Stage 4; data-migration-lead and test-strategist validate in Stages 5–6; cutover-manager executes in Stage 7; operating-model takes over in Stage 8. dashboard-reporting and integration-orchestrator operate across all stages.

# 3. Artefacts & Deliverables

The repo contains 8 artefact template folders, each with 5–8 constituent deliverable files. These are gold-standard templates; programme-specific copies live in pipeline/active/<programme>/artefacts/.

## Artefact Index

| # | Artefact Folder | Stage | Owner Agent | Key Files |
| --- | --- | --- | --- | --- |
| 01 | Architecture Decision Records | 3 | design-authority | ADR template, register, traceability matrix, decisions/ |
| 02 | Target-State Reference Architecture | 1, 3 | design-authority | Capability map, API register, event channels, infra stack, security arch |
| 03 | Fit-Gap Register | 2 | fit-gap-analyst | Register, customisation budget, requests/, assessments/, workshops/ |
| 04 | Integration Dependency Map | 3 | integration-architect | Register, dependency graph, API/event contracts, SLA/owner matrices |
| 05 | Data Quality Scorecard | 6 | data-migration-lead | Scorecard, profiling/, cleansing/, mapping/, quality gates, rehearsals/ |
| 06 | Test Strategy & KPI Dashboard | 5 | test-strategist | Strategy, entry/exit criteria, KPI dashboard, defect taxonomy, environments |
| 07 | Cutover Runbook | 7 | cutover-manager | Runbook, rollback triggers, go/no-go, comms plan, rehearsal log, checklist |
| 08 | Post-Go-Live Operating Model | 8 | operating-model | Target OM, support tiers, incident/change mgmt, upgrade cadence, hypercare |

## Reference Guides

Each artefact folder contains a _reference-guide.md explaining the CV competency it supports — when to apply it, quality signals to look for, and how to narrate value to the Steering Committee. Two cross-cutting competencies live in governance/ (stakeholder/vendor) and business-processes/ (process alignment).

## Business Process Library

The business-processes/ folder contains 22 domain files covering 2,485+ Temenos Transact processes. The R25AMR API catalog (27,710 APIs across 128 modules) is mapped to these process areas via module-api-cross-reference.md, enabling fit-gap and integration planning at the process level.

# 4. Governance & Getting Started

## Governance Principles

Stage-gated progression — No programme advances without passing the gate review.

Evidence-based gates — Gate criteria are checklist items backed by artefacts.

Contribution visibility — Every stage logs personal contribution and value to the bank.

Customisation governance — All customisations require ADR justification and budget tracking.

Artefact-first — Deliverables are concrete files, not slide decks or verbal updates.

## Stage-Gate Model

Each stage ends with a gate review. Pass = all exit criteria met. Conditional Pass = minor items outstanding with mitigation plan. Fail = exit criteria not met, remediation required. Gate decisions are recorded in STAGE-STATUS.md with dates, attendees, and key issues.

## Quick-Start Checklist

Review lifecycle/overview.md for the stage model

Browse artefacts/ for deliverable templates

Run /new-programme <name> to create a new programme pipeline

Run /impl-status to see all active programmes

Run /create-process-flow <area> <process> to generate process flows from the library

Review agents/CLAUDE.md for the agent registry and skills matrix

Read artefacts/_reference-guides-README.md for the reference guide convention

## Key Commands

| Command | Purpose |
| --- | --- |
| /new-programme <name> | Scaffold a new programme pipeline with STAGE-STATUS, CONTRIBUTION-LOG, stages, and artefacts |
| /impl-status | Cross-programme dashboard showing current stage, artefact completion, and gate history |
| /create-process-flow <area> <process> | Generate a Mermaid swimlane process flow from the 22-domain banking process library |